# Product Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 02 Nov 2025 |
| --- | --- |
| Team ID | NM2025TMID06777 |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | User Management | USN-1 | As an admin, I can create users (Alice and Bob) for access setup. | 2 | High | Adithya V |
| Sprint- 1 | Group Management | USN-2 | As an admin, I can create user groups for role-based permissions. | 3 | High | Abinaya S |
| Sprint- 2 | Role Management | USN-3 | As an admin, I can create roles and assign them to users for access control. | 4 | High | Abisha S |
| Sprint- 2 | Application Access | USN-4 | As an admin, I can assign table-level access to specific applications. | 3 | Medium | Ajitha Kumari N |
| Sprint- 3 | Access Control List (ACL) | USN-5 | As a system admin, I can configure ACLs to dynamically control access. | 3 | High | Abinaya S |
| Sprint- 3 | Workflow Automation | USN-6 | As an admin, I can create a flow to assign operations tickets to groups automatically. | 3 | Medium | Abisha S |
| Sprint- 4 | Testing & Documentation | USN-7 | As a tester, I will verify ACLs, flows, and document the implementation. | 4 | Medium | All Members |